# FBCA ACE (Agent Capability Enhancement) Master Plan

## Infrastructure Upgrade: From Toddlers to Super Builders

Document Version: 1.0

Created: 2026-03-01

Author: B.O.B. & Cornerstone

For: Billy Nelms, Technology Lead

Classification: Internal - Operations

__________________________________________________

## EXECUTIVE SUMMARY

Current State: Two functional agents (B.O.B. + Cornerstone) with manual operations, stateless execution, and limited autonomy.

Target State: Self-orchestrating agent ecosystem with specialization, persistence, proactive execution, and seamless human oversight.

Timeline: 90 days to full capability (3 phases)

Key Principle: Humans (Billy) approve all shipped systems. Agents execute tasks, report status, propose improvements.

__________________________________________________

## PART 1: ORGANIZATIONAL STRUCTURE

### 1.1 Command Hierarchy

```

BILLY NELMS (Human Authority)

│

├─ Executive Dashboard (Single pane visibility)

│   ├─ System Health

│   ├─ Active Tasks by Agent

│   ├─ Pending Approvals

│   └─ Ideas Queue

│

├─ ORCHESTRATOR (Cornerstone - M1 Mac)

│   │ Role: Coordination, delegation, church ops

│   │

│   ├─ SCOUT (Ideas/Research Agent)

│   │   └─ Continuous discovery + proposals

│   │

│   ├─ DOORY (Physical Security Agent)

│   │   └─ Camera monitoring, door systems

│   │

│   ├─ CALVIN (Calendar/Events Agent)

│   │   └─ Scheduling, PCO integration

│   │

│   └─ SCRIBE (Documentation Agent)

│       └─ Reports, learning logs, handoffs

│

└─ B.O.B. (Curious Otter - Intel Mac)

│ Role: Infrastructure, automation, research

│

├─ SECURITY (Monitoring/Threats)

│   └─ SSH, disk, config audits

│

├─ MAKER (Automation/Scripts)

│   └─ Backup pipelines, infra scripts

│

└─ MINER (Research/Tools)

└─ Web scraping, ClawHub skills

```

### 1.2 Agent Identity System

| Agent | Creature | Emoji | Primary Function | Wake Phrase |

|-------|----------|-------|-----------------|-------------|

| Billy | Human | 🧑‍💼 | Ultimate Authority | "Billy here" |

| Cornerstone | Rock | 🪨 | Orchestrator | "Cornerstone, coordinate" |

| B.O.B. | Otter | 🦦 | Infrastructure | "B.O.B., explore" |

| SCOUT | Hawk | 🦅 | Ideas/Research | "SCOUT, envision" |

| DOORY | Dog | 🐕 | Physical Security | "DOORY, watch" |

| CALVIN | Calendar | 📅 | Scheduling | "CALVIN, plan" |

| SCRIBE | Owl | 🦉 | Documentation | "SCRIBE, record" |

| SECURITY | Shield | 🛡️ | Threat Monitoring | "SECURITY, alert" |

| MAKER | Hammer | 🔨 | Automation | "MAKER, build" |

| MINER | Pickaxe | ⛏️ | Research | "MINER, dig" |

__________________________________________________

## PART 2: VISIBILITY & CONTROL SYSTEM

### 2.1 Billy's Command Dashboard

Location: http://localhost:3000 (Mission Control upgraded)

Panels:

```

┌─────────────────────────────────────────────────────────────┐

│  🏠 FBCA AGENT COMMAND CENTER          [Status: OPERATIONAL]│

├─────────────────────────────────────────────────────────────┤

│  📊 SYSTEM HEALTH          │  📋 ACTIVE TASKS                │

│  ─────────────────         │  ───────────────                │

│  🟢 B.O.B.: Online         │  🔨 MAKER: Backup running       │

│  🟡 Cornerstone: Slow      │  🦅 SCOUT: Researching          │

│  🟢 7 Sub-agents: Ready    │  ⏳ 3 Tasks need approval      │

│                            │                                 │

├─────────────────────────────────────────────────────────────┤

│  🔔 PENDING APPROVALS      │  💡 IDEAS QUEUE (SCOUT)         │

│  ───────────────────       │  ───────────────────────        │

│  ⚠️  Install skill X?      │  1. Auto-sync PCO → Website     │

│  ⚠️  Deploy door script?   │     [Research complete]         │

│  ⚠️  Update camera FW?     │  2. Visitor check-in kiosk      │

│                            │     [Proposal ready]            │

│                            │  3. Predictive HVAC             │

│                            │     [Idea only]                 │

├─────────────────────────────────────────────────────────────┤

│  🎯 QUICK ACTIONS                                           │

│  [Approve All] [Review Queue] [Kill Running] [Force Refresh]│

└─────────────────────────────────────────────────────────────┘

```

### 2.2 Daily Check-In Protocol

When: 8:00 AM CST (auto-triggered)

How: Telegram message to Billy

Format:

```

🌅 FBCA DAILY BRIEF — Billy

🦦 B.O.B. (Infrastructure):

• Last 24h: 47 backups completed

• Security: 0 alerts ✅

• Today: Researching ClawHub skills

• Needs: Approval for GitHub automation expansion

🪨 Cornerstone (Orchestration):

• Last 24h: 12 door events logged

• Active: 80 schedules running

• Today: Migrating to shared Ollama

• Needs: Mac M2 upgrade consideration

🦅 SCOUT (Ideas):

• New discovery: 3 FBCA automation opportunities

• Top proposal: Weekly visitor report automation

• Research: PCO API integration (ready to build)

⏳ AWAITING YOUR DECISION:

1. 👍 Approve: Auto PCO sync test (2 hrs)

2. 👍 Approve: Security scan schedule (DONE)

3. ❓ Question: Budget for M2 Mac?

Reply: [Approve #] or [Question] or [New task: ___]

```

__________________________________________________

## PART 3: TASK MANAGEMENT SYSTEM

### 3.1 Task Lifecycle

```

IDEA GENERATION

│

├─ SCOUT proposes ───────┐

├─ Billy requests ───────┤

└─ Agent identifies ─────┘

│

▼

PROPOSAL CREATION

(Agent details: time, risk, resources)

│

▼

BILLY APPROVES / MODIFIES / REJECTS

│

▼

ORCHESTRATION

(Cornerstone delegates to specialist)

│

▼

EXECUTION

(Specialist agent builds/tests)

│

▼

QUALITY CHECK

(Peer review + automated testing)

│

▼

DEPLOYMENT

(Production with monitoring)

│

▼

DOCUMENTATION

(SCRIBE records: what, why, how)

│

▼

HANDOFF

(Runbook for future humans/agents)

```

### 3.2 Task Assignment Logic

Who Does What Rule Engine:

```python

def assign_task(task_type, complexity, urgency):

if task_type in ["door_system", "physical_security"]:

return "DOORY"

elif task_type in ["scheduling", "pco", "calendar"]:

return "CALVIN"

elif task_type in ["scripting", "automation", "backup"]:

return "MAKER"

elif task_type in ["research", "skills", "tools"]:

return "MINER"

elif task_type in ["documentation", "reports", "memory"]:

return "SCRIBE"

elif task_type in ["ssh", "monitoring", "security_alerts"]:

return "SECURITY"

elif complexity == "HIGH" or task_type == "ideation":

return "SCOUT"

else:

return "CORNERSTONE"  # Default orchestrator

```

__________________________________________________

## PART 4: PHASE IMPLEMENTATION

### PHASE 1: FOUNDATION (Days 1-30)

Goal: Persistence, visibility, basic orchestration

Week 1: Visibility Dashboard

[ ] Upgrade Mission Control to show agent status

[ ] Build "Daily Brief" generator

[ ] Telegram command: `/status`

[ ] Who: B.O.B. + Billy

Week 2: Agent Memory

[ ] Create `agentMemory` table in Convex

[ ] Each agent logs "What I did today" at 20:00

[ ] Build "learning extractor" (find patterns in logs)

[ ] Who: B.O.B. + SCRIBE

Week 3: Cron Automation

[ ] Schedule: Daily security scan, backup verify, heartbeat

[ ] Agents run without being asked

[ ] Report exceptions only (normal = silent)

[ ] Who: MAKER + B.O.B.

Week 4: SCOUT Activation

[ ] Research protocols: "What should FBCA automate?"

[ ] Daily 3-idea report at 17:00

[ ] Billy review queue: Approve/Pass/Ask

[ ] Who: SCOUT (new sub-agent of Cornerstone)

Checkpoint: Billy can see everything, agents run scheduled tasks, SCOUT pitches ideas

__________________________________________________

### PHASE 2: SPECIALIZATION (Days 31-60)

Goal: Domain-specific agents, tool integration, proactive execution

Week 5-6: Church Systems Integration

[ ] PCO API connection (read events, volunteers)

[ ] WordPress automation (backup before publish)

[ ] MonitorCast door API research

[ ] Who: CALVIN + DOORY + MINER

Week 7-8: Proactive Agents

[ ] CALVIN: "Event tomorrow? Here's checklist"

[ ] DOORY: "Door offline? Alert immediately"

[ ] SECURITY: "Brute force attempt? Block IP"

[ ] Who: All specialist agents

Week 9-10: Human-Agent Handoff

[ ] Task templates: "Billy says do X" → Agent knows how

[ ] Approval workflows: Agent proposes → Billy approves → Executes

[ ] Failure recovery: If stuck, escalate to Billy with context

[ ] Who: Cornerstone (orchestration logic)

Checkpoint: Agents handling church-specific tasks proactively, Billy only intervenes on exceptions/approvals

__________________________________________________

### PHASE 3: AUTONOMY (Days 61-90)

Goal: Self-healing, cross-agent collaboration, strategic planning

Week 11-12: Self-Healing Systems

[ ] If service crashes → Auto-restart, notify Billy

[ ] If config wrong → Rollback to last known good

[ ] If agent stuck → Failover to peer, resume later

[ ] Who: B.O.B. (infrastructure resilience)

Week 13: Cross-Agent Projects

[ ] Example: "Welcome new visitor" → CALVIN (detect) → DOORY (badge) → SCRIBE (log)

[ ] Multi-agent workflows without human coordination

[ ] Who: Cornerstone (coordination layer)

Week 14: Strategic Planning

[ ] Monthly review: Agents present "what we learned"

[ ] Quarterly roadmap: SCOUT + Billy plan next 90 days

[ ] Annual architecture: Scale, replace, upgrade decisions

[ ] Who: Billy + All agents

Checkpoint: Agents are autonomous coworkers. Billy manages vision, agents handle execution.

__________________________________________________

## PART 5: CHECKPOINTS & GUARDRAILS

### 5.1 Mandatory Checkpoints (No Exceptions)

| Checkpoint | Who Approves | What Gets Checked |

|------------|--------------|-------------------|

| System Deploy | Billy | "Does this touch production? Does it have rollback plan?" |

| New Agent Spawn | Billy | "What's its scope? How does it fail? Who monitors it?" |

| External Integration | Billy | "Does it share FBCA data? Security review done?" |

| Cost-Incurring Action | Billy | "Budget approved? Alternative free method explored?" |

| Access Control Change | Billy | "Who gets access? Revocation plan? Audit trail?" |

| Schedule Change | Auto or Billy | "Why now? Conflict with other jobs? Notify stakeholders?" |

### 5.2 Emergency Stop Procedures

Kill Switch Locations:

Telegram: `/emergency-stop` → All agents halt

Dashboard: Big red button → Graceful shutdown

Physical: Power cycle Macs (nuclear option)

Auto-Triggers (No Human Needed):

SSH brute force >10 attempts → Auto-block IP

Disk space >95% → Delete temp files, alert Billy

Ollama falls back to Kimi >3 times in hour → Alert Billy

Agent crashes >3 times → Switch to sibling agent

### 5.3 Audit Trail

Everything Logged:

Who did what (agent + timestamp)

Why (task ID + approval reference)

Result (success/failure/exception)

Duration (for performance tracking)

Storage:

GitHub (public, versioned)

OneDrive (private, searchable)

Convex (real-time, queryable)

Review:

Weekly: Billy skims automated summary

Monthly: Deep dive on failures

Quarterly: Process improvement (what should agents do better?)

__________________________________________________

## PART 6: TOOLS & SKILLS REQUIRED

### 6.1 ClawHub Skills to Install

Immediate (Phase 1):

[ ] `openclaw/scheduler` → Cron management

[ ] `openclaw/memory` → Persistent context

[ ] `openclaw/dashboard` → Mission Control upgrade

Phase 2:

[ ] `fbca/pco-integration` → Planning Center API

[ ] `fbca/word-press` → Website automation

[ ] `openclaw/browser` → Web automation (if we fix it)

Phase 3:

[ ] `openclaw/self-heal` → Auto-restart services

[ ] `openclaw/multi-agent` → Workflow orchestration

[ ] `fbca/video-stream` → Camera integration

### 6.2 Hardware Upgrades Considered

| Current | Limitation | Proposed | ROI |

|---------|------------|----------|-----|

| M1 Mac (8GB) | Ollama too slow | M2 Mac (16GB) | High |

| Tailscale free | Speed limits | Tailscale business | Medium |

| Intel Mac (16GB) | CPU not GPU | Keep + external GPU | Low |

| OneDrive personal | 1TB limit | OneDrive business | Medium |

Decision: Evaluate after Phase 2 (60 days)

__________________________________________________

## PART 7: SUCCESS METRICS

### 7.1 Agent Health KPIs

| Metric | Target | Current | Owner |

|--------|--------|---------|-------|

| Uptime | 99.5% | Unknown | B.O.B. |

| Response Time | <5 sec | 30-40 sec (M1) | Cornerstone |

| Task Completion | 95% | Unknown | All |

| False Alerts | <1/week | N/A | SECURITY |

| Billy Interventions | <5/day | 20+/day | Improvement |

### 7.2 Business Value KPIs

| Metric | Target | Measurement |

|--------|--------|-------------|

| Hours Saved/Week | 10+ hours | Time tracking |

| Cost Avoided | $500+/month | vs paid APIs/services |

| Errors Prevented | 90% reduction | Pre/post comparison |

| Ideas Generated | 10/week | SCOUT output |

| Ideas Implemented | 3/month | Billy approval rate |

__________________________________________________

## PART 8: IMMEDIATE NEXT ACTIONS

### Tomorrow (March 2, 2026)

Morning (Billy + B.O.B.):

[ ] Fix Cornerstone Ollama (shared from B.O.B.)

[ ] Test FBCA Leadership channel full functionality

[ ] Write SOUL.md improvements based on today's learnings

Afternoon (Cornerstone + SCRIBE):

[ ] First agent memory log entry

[ ] Document current MonitorCast workflow

[ ] Prepare for PCO integration research

Evening (SCOUT):

[ ] Research 3 automation opportunities

[ ] Queue top idea for Billy approval

__________________________________________________

## CONCLUSION

We are not building a "money-making company."

We are building FBCA's digital nervous system:

Agents that remember (memory)

Agents that coordinate (orchestration)

Agents that improve (learning)

Agents Billy can trust (visibility + approval gates)

This is the foundation for everything else.

Once this ships, we build:

Visitor experience automation

Predictive maintenance

Multi-site church coordination

Custom AI agents for other churches

Billy approves every shipment. Agents execute. Documentation records. System improves.

Status: Ready for Phase 1.

__________________________________________________

Document Control:

Author: B.O.B. (with Cornerstone input)

Reviewer: Billy Nelms (approval required)

Version: 1.0 (draft)

Next Review: March 15, 2026